## Slide 1: Next Generation Optimization (NGO) - Technology Practice Center Technology Community Forum
Date: June 25, 2018

## Slide 2: Agenda:
Slide | Topic | Presenter
3 | Accomplishments | Leah White
4-6 | GPO Definition & GPO Exemption and Suppression | Rob Hough
7-8 | AD Lookup Utility | Margaret Lee
9 | Enabling DevOps for Blue Prism | Eric Rumfels
10 | Nutanix Wave 1 Migration Tasks | Rob Hough
11 | Open Discussion | All
12 | Appendices are posted on the Connect Site NGO Journey at RBC - Technology NGO Roles & Responsibilities Robotic IDs Application / Release Management Information GitHub Repository 2018 Outcomes 2017 Outcomes Product Versions EY presentations RPA Best Practices, Pitfalls and things to avoid Blue Prism Development Best Practices | GPO matrix Pega Free Training Unattended RPA Status RPA/RDA Technology Lessons Learned & Best Practices RPA/RDA Technology Issues Known Interim Solutions Exchange Web Services Robotic Process Automation Developer Mandates Blue Prism Retrospective Key Learnings Nutanix Update Change Management Items to Note

## Slide 3: Next Generation Optimization (NGO) – Technology Practice Center Accomplishments and Top Open Issues as of June 23, 2018
Accomplishments
Worked with EOP and identified 3rd party site was not TLS 1.2 or greater compliant as required by RBC. 3rd party now becoming compliant.
Resolved Issue with CM Data Management, Font Smoothing now available
RPA Blue Prism kick-off meeting held with:
  1. Capital Markets Global Credit: Started developing their first process
  2. GTI Business Operations: Started developing a Proof of Concept
Continue to support 13 RPA/RDA labs and 6 PoCs
Top Open Issues
None

## Slide 4: Next Generation Optimization (NGO) – Technology Practice Center What are Group Policy Objects (GPO)?
Accountability:
Directory & Provisioning Services (Liane Barber)
Accountability:
Application Owner(s)
Shared Accountability:
End User Services PC & Peripherals (Tammi Reaburn) &
Core Application Owners
Core Build Apps
Profile Apps
Line of Business Apps
Policy Types
Enterprise
Active Directory is logically structured by domain and then user or workstation objects. These groupings within a domain are often referred to as “Organizational Units” or “OU’s”
Domain
User Objects
Workstation
Objects
Within each OU different types of policies are applied. These policies are grouped into four conceptual categories to illustrate the scope of work and where accountability lies for the integrity, implementation and management of the policies.
“Group Policy Objects” (GPO) is a collection of settings that define what a system will look like and how it will behave for a group of objects.
Monolithic GPO’s
Functional GPO’s

## Slide 5: Next Generation Optimization (NGO) – Technology Practice Center Why are GPO’s Important?
FUNCTIONALITY
Look and Feel – Screen backgrounds, Web Browser settings
Access to certain Resources – Files, Folders, Printers
Networking Characteristics – WiFi profiles
Currency – Windows Update
Application-specific – Behavioral settings
SECURITY
Password Complexity
File/Folder Permissions
Least Privilege Access vs. Elevated Privileges
ADMINISTRATION
Centralized & Decentralized Administrative Privileges
Policy changes can be applied to a group vs. Individuals
Provide the ability to customize how aspects of applications behave within the organization depending on who is using the application and on what machine.
Examples:

## Slide 6
Next Generation Optimization (NGO) - Technology Practice Centre
GPO Exemption and Suppression
What is it?
GPO Exemption removes the Logon Message and Ctrl-Alt-Del upon virtual machine startup
GPO Suppression stops the Skype for Business, Entrust, and SSPRM from starting up upon logon
How are the Exemption and Suppression applied to VDI/VMs?
For each environment (DEV, SAI, Prod)
  Win_7 team owns the master AD groups that allow the exemption/suppression
  RPA team creates LOB AD groups and adds their VDI/VMs and User Accounts that logon to the VDI/VMs
  RPA team adds LOB AD groups to the master AD groups
  RPA team verifies the appropriate outcome is achieved
Where can I get further details?
Refer to RPA Security Exemption Request Guidelines:

## Slide 7
Next Generation Optimization (NGO) - Technology Practice Centre
AD Lookup Utility
What is it?
A utility that allows look up of information on an AD Group
Why use the utility?
Facilitates trouble-shooting when functions that require AD groups do not work properly (e.g. GPO Exemption)
How is the utility accessed?
The utility can be accessed through a browser as follows:
  For Production: http://adlookup.fg.rbc.com/app/
  For SAI: http://adlookup.saifg.rbc.com/app/
  For DEV: http://adlookup.devfg.rbc.com/app/
Is there support for the utility?
The utility contains a tutorial only; no support is provided

## Slide 8
Next Generation Optimization (NGO) - Technology Practice Centre
AD Lookup Utility
Demo

## Slide 9
Next Generation Optimization (NGO) - Technology Practice Centre
Enabling DevOps For Blue Prism
What is the problem?
Up to Blue Prism version 6.2 there was limited to no feature to integrate the tool properly into a DevOps pipeline
What Use Cases Should Be Considered?
Regenerate the release file from the command line
Extract any code change in the last specified period interval
Push to github the latest change captured in the last interval
Push any change to github
Extract full blueprism release and push to corresponding github branch
Generating Blueprism release from github/file system
Where can I get further details?
Refer to Robotics DevOps command line tool document
Eric Rumfels to provide a demo

## Slide 10
Next Generation Optimization (NGO) - Technology Practice Centre
Nutanix Wave 1 Migration Tasks
Migrate to Nutanix VM – Wave 1 (initial 50 VMs)
Initial 50 VM’s split between team to validate environment - Complete
Total of 128 VMs built
- 128 built, 88 released with sizing assessments by GTI to be finalized
IT Partner Responsible for Migration to the new VM on Nutanix Environment
 | Task | Owner | Start Date | End Date | Status
M1 | Provide profiles, domains and environments (DEV/SAI/PROD) for VM’s to be built for Wave 1 | LOB IT Teams | Jan 15/18 | Jan 26/18 | Complete
M2 | Provide Support User IDs to Rob Hough that will be given access to Nutanix portal (May use existing groups) | LOB IT Teams | Jan 29/18 | Mar 07/18 Feb 15-18 | Complete
 | Build out of 50 VMs | Rob Hough | Jan 15/18 | Mar 16/18 | Complete
M3 | Add initial Nutanix VM's to GPO and SCCM Tool AD groups – DEV/SAI | LOB IT Teams | Mar 14/18 Mar 12/18 | Apr 20/18 Mar 16/18 | Complete
M3 | Add initial Nutanix VM's to GPO and SCCM Tool AD groups - PROD | LOB IT Teams | Apr 28/18 | Varies per team | Underway
M4 | Install BP on initial Nutanix VM, install required applications on VM in DEV/SAI | LOB IT Teams | Mar 19/18 Mar 14/18 | Apr 20/18 Mar 16/18 | Complete
M4 | Install BP on initial Nutanix VM, install required applications on VM in PROD | LOB IT Teams | Apr 28/18 | Varies per team | Underway
M5 | Test / Validation Business Processes to be migrated for Wave 1 in DEV/SAI/PROD | LOB IT Lab Teams & Business Labs | Apr 30/18 | Varies per team | Underway
M6 | Migrate Business Processes off VDIs to initial Nutanix VM for Wave 1 in PROD | LOB IT Teams | TBD | Varies per team | Not Started

## Slide 11: Next Generation Optimization (NGO) – Technology Practice Centre
- Key Issues & Challenges

## Slide 12: Next Generation Optimization (NGO) – Technology Practice Centre
Appendix:
NGO Journey at RBC – Technology NGO Roles & Responsibilities Robotic IDs Application / Release Management Information GitHub Repository 2018 Outcomes 2017 Outcomes Product Versions EY presentations RPA Best Practices, Pitfalls and things to avoid Blue Prism Development Best Practices | GPO process & matrix Pega Free Training Unattended RPA Status RPA/RDA Technology Lessons Learned & Best Practices RPA/RDA Technology Issues Known Interim Solutions Exchange Web Services Robotic Process Automation Developer Mandates Blue Prism Retrospective Key Learnings Nutanix Update Change Management Items

## Slide 13
Next Generation Optimization - Technology Practice Centre
a) NGO Journey at RBC – Technology
Q2 Issues:
- Infrastructure access - Tool installation
Q3 Issues: - Path to Production - Environment stability - Robotic ID/Access Management
Q4 Issues: - Bot coding/execution - Appl. change mgmt - Unattended Bots - RPA Tools issues - RPA Tool upgrades
- Global environments - Bot monitoring - Systems Integration - Technology stack
2018 Focus:
Promote the design and build of reusable objects
Deploy new RPA hardware infrastructure
Operational monitoring tools & insights (i.e., Elastic)
Accelerate RPA implementations leveraging DevOps, Test Automation and Reuse
Continue maturing design/coding best practices and learnings across all LOBs
Develop RPA+ Roadmap
 Continue to
Base RPA Technology Challenges Resolved (86 issues resolved between Feb – Oct 2017)
Basic Start-up
2) Learning - Focus to implement initial processes into production
3) Road to Scaling - Automate more processes
Feb 17
May 17
Aug 17
Nov 17
4) Operationalize RPA Execution
5) RPA+
Timeline
Processes in Production
Nov 2018
0
Lab Skills Shift
- Tools Knowledge - Basic infrastructure knowledge | - Tools Knowledge - Infrastructure & Environment knowledge | + Basic coding design + Technology stack + Architecture + Problem Solving + Integration | + Advanced coding design + Design/coding for Reuse + Operationalize RPA (build for maintainability and supportability) + Monitoring & insights + DevOps | 
6
46
132
To achieve scale and speed requires additional technical skills and strong LOB partnership
      Fiscal 2018: Hub & Spoke Plus
      Build a community of technical champions to drive the scalability and direction of RPA
      Staffing additional technical resources at the Hub, in partnership with the labs, will allow us to
Build/harvest/share reusable objects
Establish a federated design authority
More effectively solve the cross enterprise technical issues as we prepare to scale
      What we need from you? Assign a technical champion from your lab to partner with the hub and drive RPA technology decisions

## Slide 14: Next Generation Optimization (NGO) – Technology Practice Center b) NGO Roles & Responsibilities
 | Business Partner(s) | IT Partner(s) | NGO CoE / NGO Technology Practice Center
On-boarding | Engage NGO CoE to receive RPA/RDA on-boarding materials, guidance, and process identification tool Engage IT Partners | Participate in on-boarding discussions with Business partners & NGO CoE | Provide on-boarding materials, guidance (organizational structure, roles & responsibilities, development lifecycle, artifacts), and process identification tool – B Conduct technical overview session with IT Partners - T
Process Selection | Identify opportunities for RPA process automation and engage IT Partners to validate/confirm fit/feasibility of RPA Develop business case and/or PAR if required (including estimated FTE costs, RPA licenses and post implementation support costs) | Provide inputs to opportunity identification to confirm technology fit for RPA Provide input to technical components of the business case and/or PAR if required | Validate / review portfolio of RPA/RDA opportunities & business case where required – B&T
Initiation & Sprint Planning | Establish governance model as appropriate Engage with IT Partners to identify resource requirements (e.g. Lab teams, support teams, etc., ) Working with IT Partners identify execution methodology (e.g. IWF, Agile) Engage IT Partners to determine infrastructure / environment needs Define and staff Lab roles Identify training needs and attend training Work with IT Partners to identify license requirements Follow NGO Development Approach (design docs, code reviews, etc.) Initiate RBC security and compliance requirements (IRP, PIA, etc.) Initiate engagement with application owners to promote awareness of RPA/RDA with support from IT partners Engage OCM partners and HRPB to initiate workforce transition planning | Determine engagement work effort, IT resource needs & costs Determine infrastructure/ environment needs (Dev to Prod) Assign IT resources Identify training needs and attend training Review license requirements Provide support to business partners in identifying and engaging application owners | Manage / deliver RPA training; Manage RDA training –B&T Support license procurement – B&T Assign CoE resource(s) to guide initiation and planning activities – B&T Provide guidance on the: usage of the NGO Development Approach –B RPA/RDA infrastructure requirements –T initiation of RBC security & compliance requirements –B&T process design activities – B

## Slide 15: Next Generation Optimization (NGO) – Technology Practice Center b) NGO Roles & Responsibilities
 | Business Partner(s) | IT Partner(s) | NGO CoE / NGO Technology Practice Center
Design | Complete process design / optimization activities Complete solution design with IT partners (with re-use in mind) Work with IT partners to define the Robotic ID requirements Identify requirements for application interfaces with application owners and IT Partners Work with IT Partner to establish acceptance criteria to transition from Testing to Production | Understand technical requirements and complete solution design (with re-use in mind) Conduct BOT design review Work with business partners to define the Robotic ID requirements Refine infrastructure / environment requirements Identify security findings requirements | Provide Infrastructure Design guidance – T Provide the Robotic ID guidelines –T Provide a sample RPA/RDA Solution Architecture Design Document – T
Build – Infra |  | Setup infrastructure / environment (including development, testing and production environments) | Provide guidance on infrastructure / environment setup – T
Build – IDs Provisioning | Provide ID Access requirements Signoff of security findings Provide application access requirements | Submit security findings as required Obtain IDs for BOT development, test and production Obtain application access for IDs to support BOT development / testing | Provide guidance on ID provisioning – T Provide summary of security findings –T
Build – BOT Development | Conduct BOT development and create release notes where required Define Test strategy and approach Define Test cases, test data and test environment requirements Work with IT Partners to define post implementation support model, BU/IT resource needs and application change management processes Work with IT Partners to identify a release manager and define release management Create / enhance business operating manuals where required | Conduct BOT development and create release notes where required Develop of the Application Interfaces and/or System Change Management processes Conduct BOT code reviews Build test cases, test data, and test environment Define post-implementation support model Create IT operating manuals | Continue to assist lab teams in issue resolution – B&T Continue to promote the sharing of best practices and lessons learned – B&T Provide guidance post-implementation support model – B&T Co-ordinate procurement of vendor BOT code review services as required – B&T Promote and administer code sharing via GitHub - T

## Slide 16: Next Generation Optimization (NGO) – Technology Practice Center b) NGO Roles & Responsibilities
 | Business Partner(s) | IT Partner(s) | NGO CoE / NGO Technology Practice Center
Test | Execute test cases Work with Lab / IT Partners to resolve test defects Report test results to the Business and other stakeholders Work with IT Partners to develop Deployment Plan Work with IT Partners to create the Deployment Package (artifacts including PDD, SDD, Test results, updated Operating Manual) Ensure completion of OCM activities commenced during Initiation (e.g. workforce transition plan to cross-train / re-deploy FTE displaced by BOTs) Ensure acceptance criteria are met before transitioning to Production | Execute test cases as required Support testing and resolution of test defects Resolve technical issues Support development of Deployment Plan Support creation of Deployment Package | Provide guidance on testing strategy – B Provide guidance on test automation –T Continue to assist IT Partners with technical issue resolution – T
Pre- Deployment | Ensure completion of RBC security and compliance artifacts (IRP, PIA, etc.) prior to deployment Execute pre-deployment activities (e.g. OCM activities, new process training) | Support pre-deployment activities | 
Deploy to Prod. | Execute Deployment Plan Conduct PIV Testing | Promotion of BOTs into production Resolve technical issues | 
Post- Deploy. | Execute post-Deployment plan |  | 

## Slide 17: Next Generation Optimization (NGO) – Technology Practice Center b) NGO Roles & Responsibilities
 | Business Partner(s) | IT Partner(s) | NGO CoE / NGO Technology Practice Center
Production Support | Provide Production Support as required Monitor BOT execution, as required Assess implications of ongoing application changes and system maintenance / patches on the BOTs | Provide 1st Level Production Support Monitor BOT execution, as required Conduct release management and application change management Assess implications of application changes and system maintenance / patches on the BOTs | 
Area | NGO CoE / NGO Practice Center Services
Bot Monitoring | Implement tools where required to support BOT execution (i.e. SCCM tool) – T Assist lab teams on the use Monitoring tool for Infrastructure (VM/VDI) Performance – T
Identity Access & Security | Work with IT Risk and Information Security to define RPA guidelines (including Robotic IDs) – T Operationalize the Virtual Workforce ID (Contractor-Like ID) solution – T
RPA &RDA Software | Evaluate future releases of Blue Prism software and manage readiness activities – T Publish the Blue Prism Product Roadmap and the Pega Robotic Automation Product Roadmap – T Vendor Management and License Management – B&T
Infrastructure | Work with Infrastructure Architecture to enhance the Architectural Blue Print for RPA/RDA – T Build the new Standard Day 2 RPA infrastructure on Nutanix hardware – T
Community Building | Manage Community of Practice Forums (Process and Technology) – B&T Provide RPA mentoring and consulting Services – B&T
Note: The Roles and Responsibilities identified above are not final and are under discussion with Business Partners and IT Partners.

## Slide 18: Next Generation Optimization (NGO) – Technology Practice Center c) Plan for Robotic Employee-Like ID/Contractor-Like ID
  The use of Contractor-Like IDs has been proven to work as piloted by WM and is available today for teams to start the process.
  Teams ready to use the Contractor-Like IDs are to follow the guidelines as set out here: ID Guidelines and need to adhere to the agreed upon naming standards to allow for identification of the BOTs.
  The following 2 slides are refreshers for your reference.

## Slide 19
 | Robotic User ID Type | Purpose of IDs
Interacts with the machine |  | 
1 | Interactive Service ID (non-human ID) | Logon and logoff VDIs / VMs and perform tasks within the Blue Prism environment
Interacts with other applications/resources |  | 
1 | Generic User ID (where applicable) | Generic ID is an alphanumeric ID that can be shared. It is used when a task does not need to be associated to a person and supports Active Directory (AD) integration. For example: 1) Shared ID for access to Reuters, Bloomberg (reduces license cost) 2) E-mail (sending from a generic Inbox rather than personal)
2 | Application specific ID (where applicable) | Used for internal or external applications that provide their own method for authorization. This will follow the standard RBC process to set up credentials in the application(s)
3 | Virtual Workforce ID - Employee/Contractor like ID (where applicable) | Used to access applications such as Sales Platform, CFLA, Secure API which requires authentication or authorization from GDS or SECAF. 9-digit format.
Logon/Logoff
VDIs
1) Interactive Service ID
Application 1
Application 2
Application 3
1) Generic User ID
2) Application specific ID
3) Virtual Workforce ID (‘Employee/Contractor like’)
Select ID Access where applicable
VDI
Require GDS or SECAF authentication
Require Application specific format (e.g. third party applications, mainframe applications)
Require a shared ID
Next Generation Optimization – Technology Practice Centre c) Robotic IDs
Automation

## Slide 20: Next Generation Optimization (NGO) – Technology Practice Center c) Attributes for Virtual Workforce ID (Contractor-Like ID) for Canada
u |  | Existing IDs |  | Current Solution | Target State
 | Attributes | Employee ID | Contractor ID | Robotic ID using ‘Contractor like’ flow | Robotic ID aka Virtual Workforce ID
1 | SRF # - 9- digit unique identifier | Yes | Yes | Yes | Yes
2 | DDA (Chequing/Saving) account | Yes | No | No | No
3 | ID Profile on SRF | Yes | Yes | Yes | Requires new robot id & profile repository
4 | Request SRF# via IAP | Yes | Yes | Yes | Requires IAP to create new workflow
5 | Obtain LAN ID via myMarketPlace, generate update to Active Directory | Yes | Yes | Yes | Requires new Access Request on MyMarketPlace
6 | Interface to Beeline | No | Yes | No (By-pass) | No
7 | CWM engaged in contractor on-boarding process | No | Yes | No (By-pass) | No
8 | Interface to TalentLink for training | Yes | Yes | No (By-pass) | No
9 | Access Attestation | Yes | Yes | Yes | Yes
10 | Reporting Manager | Yes | Yes | Yes | Yes
11 | IAP generates feed to GDS | Yes | Yes | Yes | Yes
12 | Request RACF ID (Mainframe) and send email to BSA for SECAF Access | Optional | Optional | Optional | Optional
13 | Access to specific applications | Yes | Yes | Yes | Yes
14 | eSAM Security Administrator to create LAND ID, RACF ID as requested | Yes | Yes | Yes | Yes
15 | ID with Expiry Date | No | Yes | Yes | Yes
16 | ID with Password reset feature & frequency | Yes | Yes | Yes | Yes
17 | ID with email and Internet access | Yes | Yes | Optional | Optional
18 | ID Policy & Standard exists | Yes | Yes | Yes | Standard needs to be defined

## Slide 21: Next Generation Optimization (NGO) – Technology Practice Center d) Application / Release Management Information
The following link takes you to the Software Management and Delivery Services RBC Connect site. There you can find information on patching and application deployments to Windows 7 images and sign up for notifications.
https://connect.fg.rbc.com/groups/software-management-delivery-services
Asset Update Schedules:
Security patches are deployed based on Microsoft Patch Tuesday (second Tuesday of the month). Security patches are released on a Tuesday and deployed the following Wednesday. The schedule for the patch being installed depends on the profile you are using. For example, a Head Office profile will not reboot if a security patch is deployed. It will be installed on the next reboot of your asset. If you have a 3Cap profile the window to install is Monday to Friday 12 am to 6 pm so your asset would be rebooted sometime in that time frame.
Application deployments are scheduled based on your profile. If you have a Head Office profile the apps are deployed once they are made available in SCCM. If you have a 3Cap profile the maintenance window is Monday to Friday 12 am to 6 am and for Capital Markets the maintenance window is Saturday and Sunday.
Application/Security Patching Update Notifications:
To sign up for notifications on package deployments for Windows 7 for the different LOB’s follow the link below. As well you can sign up for ACT (Application Compatibility Testing) so when new packages, e.g. Java, are being deployed you can be part of the testing cycle. The other notification relates to Security Patching and Compliance. Just select the check boxes outlined in red.
https://hsp-prod.fg.rbc.com/subscriptions.action

## Slide 22: Next Generation Optimization (NGO) – Technology Practice Center d) Application / Release Management Information
Applications and Deployment:
To determine which apps are coming up for deployment you can access the following SharePoint site:
http://lil.devfg.rbc.com/lil/s63
To see the list of apps that are in the packaging process access the following SharePoint site:
http://lil.devfg.rbc.com/lil/s64
NGO Technology is working on getting a complete list of the maintenance windows for all the profiles/sub profiles and will send out shortly. As well NGO Technology is working with the GTI teams to develop a maintenance window for the bots so application deployments and patching does not impact bot operation in the new Nutanix environment.

## Slide 23: Next Generation Optimization (NGO) – Technology Practice Center e) Accessing the CoE GitHub Repo
How to access the CoE GitHub Repo
The repo is at: https://rbcgithub.fg.rbc.com/TG10/BluePrism
It can be cloned, forked, or individual components can be downloaded from it.
How to contribute to the CoE GitHub Repo.
Fork the repo from : https://rbcgithub.fg.rbc.com/TG10/BluePrism
Clone from your new GitHub repo to your desktop
Create a new branch on your local GitHub
Add your release to the appropriate folder
Git add
Git commit
Git push
Go to your branch on your GitHub repo
Select “New Pull Request”
Notes for contributors:
Please package everything as a release.
If submitting a business object, please build a process to show that it’s been tested, and give examples of how it should be used.
Allow at least a week for a member of the CoE team to review and respond.
For additional information please contact Mike Holmes

## Slide 24: Next Generation Optimization (NGO) – Technology Practice Center f) 2018 Outcomes as of May 2018
Operationalize Phase Goals: Operationalize RPA execution to help LOBs teams scale base RPA and initiative the move to intelligent automation (RPA+)
120 RPA processes automated in production across all LOBs (metrics are being finalized upon business commitment)
+70 FTEs Equivalency in time liberation (metrics are being finalized upon business commitment)
Accelerate Adoption | Operationalize RPA Execution | Strengthen Community of Practitioners | Roadmap RPA+ (beyond finger typing)
On-board and support of RPA projects and PoCs – YTD: 12 Labs 5 PoCs Increase the number of processes in Production by 120 – YTD: 267 Provide SWAT team support to resolve issues – YTD: 27 1st RPA process retired by CM Front Office UK Published a RPA Introduction Video available to LOBs to assist with corporate-wide communication | Promote the build and consumption of reusable objects – YTD Built: 6; Consumed: Dashboard - 2, EWS - 3 Complete the build and implementation of the new standard RPA infrastructure (Nutanix) for operational excellence – 98% complete Operational monitoring tools & insights (i.e., Elastic) - YTD: Adoptions – 3; Implementations – 2 Accelerate RPA implementations leveraging DevOps, Test Automation and Reuse Develop best practices, guidelines and job aids to drive continual improvement – YTD: 5 docs | Continue fostering best practices and learnings across all LOBs – YTD: 17 Technology Community Sessions Continue maturing design/coding best practices and learnings across all LOBs Actively engage the LOBs to share knowledge and findings – YTD 14 topics shared Explore ways to develop a virtual workforce for competency sharing | Develop RPA+ Point of View / Roadmap - YTD 2 Point of View published Explore future avenues to introduce techniques (data science, analytics, cognitive) and explore potential opportunities Continue to research the market landscape and conduct PoCs (current RBC vendors, Gartner/Forester/ Market Analysts etc.,)
1
2
3
4
Accomplishments:

## Slide 25
Next Generation Optimization - Technology Practice Centre
g) 2017 Outcomes
1) SWAT Team | 2) NGO Technology | 3) NGO Best Practices | 4) NGO Skills
Improve response to technology challenges impeding lab teams | Standardize platform for Robotics | Develop best practices to drive continual improvement | Build RPA SME capability
Resolved 86+ technology issues from the following categories: VM/VDIs issues: VDI Logon by multiple users Configuration requirements VMs in development stabilized GPO - Screen Lock removal issues: OAK Domain (CM) – implemented Account Domain (WM) – solution identified Maple Domain (EOP & I&TS) – implemented P&CB Auto logon issue resolved Product Installation issues BP V5.0.21 restored to myHandInstalls BP V5.0.24 packaged to support BP scheduler Avecto Rule with High Integrity implemented for BP v5.0.X BP D/B rebuilt for I&TS to support single sign-on and Active Directory Integrated Mode Product installation in Luxembourg for I&TS training Multi-domain issue resolved for WM US Palm Domain Product Issues: BP v5.0.21 Scheduler issue addressed with BP v.5.0.24 or higher BP MAPIEX issues addressed Robotic ID issues: Password Reset Guidance defined with IT Risk Guidelines enhanced to address ID needs Single sign on and Interactive logon Id addressed Mainframe applications access with BP Credential Management Product Coding Issues: BP V5.0.24 "Run-As" issue resolved Spying/re-spying issue resolved MS Update caused VBA Code to break (users added to MS distribution list for future updates) Design/Coding issues resolved for CM Ops, I&TS, P&CB, WM VDI/Bot Monitoring issues: VNC Tool installed for IT Finance and EOP as interim solution SCCM tool installation issues resolved | Two RPA tools implemented (Blue Prism and Pega Robotics Automation) Implemented new release of Blue Prism software v5.0.30 to enable “Unattended” Bot execution globally Published RDA & RPA architecture blueprint Published Robotic IDs design and solution for general use. “Virtual Workforce ID” (Contractor- Like ID) solution available Published Information Security Risk Assessment for Blue Prism Tool Blue Prism Penetration testing complete Built standard VDIs for RPA with new Global Policy Objects (removal of screen locks & Ctrl- Alt-Delete) Certified new standard Day 2 RPA infrastructure (Nutanix) environment for RPA Implemented SCCM Remote Control RBC standard tool for VDI/Bot monitoring Created RPA Monitoring Dashboard Proof of Concept with ‘How To’ documentation Created a CoE Git Repo (Source Code repository) for sharing of common assets with lab teams Drove vendor (Pega) to deliver solution to address technology risks raised by RBC Information Security Enhanced Robotic ID Guidelines with latest learnings | Hosted the weekly Technology Community of Practice Forum with 30+ participants across both BUs and IT Published RPA Service Catalogue along with Roles & Responsibilities Published RPA development coding best practices Published all RPA known tactical solutions Published RBC RPA Experience Report Explored opportunities for DevOps automated deployment and published initial findings Investigated opportunities for test automation, conducted a proof of concept and published initial findings Published job aid on usage of VM / VDI infrastructure based on lab experiences Published VDI/VM Request Guidelines Created job-aid for Windows7 applications / release management information Published job-aid for RPA Security findings | Grew developer pool to meet demand, deployed RPA developers to augment lab teams where needed, and assigned resources to accelerate new lab startups (i.e. I&TS) Provided Solution Architecture resources to assist in RPA Technology Solution design and to address specific Robotic IDs needs Assigned PM resources to assist with infrastructure setup (i.e. for WM global and P&CB Operations) Conducted RFP with suppliers for RPA development resource augmentation Held various on-site Pega Robotics information sessions for users on product road map, features, and best practices. 180 T&O Resources attended RPA training (154 Blue Prisms Foundations and 26 Pega Robotics Automation Foundations)

## Slide 26: Next Generation Optimization (NGO) – Technology Practice Center h) Product Versions as of March 30, 2018
 | LABs | Starting Product Version | Next Product Version | Planned Migration Date | Migration Status
1 | Wealth Management (BP) | 5.0.30 | TBD |  | 
2 | CM Finance (BP) | 5.0.24 | 6.2 | TBD | 
3 | EOP (BP) | 5.0.24 | 6.2 | TBD | 
4 | I&TS (BP) | 5.0.30 | TBD |  | 
5 | CM Operations (BP) | 5.0.21 | 5.0.30 | 18-Feb-15 | Complete
6 | GRM (BP) | 5.0.24 | TBD |  | 
8 | P&CB (Pega) | 8.0.1018 | TBD |  | 
9 | Insurance (Pega) | 8.0.1076 | TBD |  | 
10 | GTI – End User Services, SBC DEV (BP) | 6.2 |  | TBD | 
  Blue Prism Release Notes http://lil.devfg.rbc.com/lil/rz2
  Pega latest version is v8.0.1088

## Slide 27: Next Generation Optimization (NGO) – Technology Practice Center h) Blue Prism v6.2 on MyHandInstalls
Blue Prism v6.2 is available on MyHandInstalls catalogs for SAI and DEV.
Please use the below links to access the myHandInstalls SAI and DEV Catalogs:
  SAI: \\cagevsu01.saifg.rbc.com\uye0$\myHandInstalls\Catalog.html
  DEV: \\cagevsd01.devfg.rbc.com\uye0$\myHandInstalls\Catalog.html
  PROD: Packaging is in progress

## Slide 28: Next Generation Optimization (NGO) – Technology Practice Center i) EY Presentation
  Organized the ‘RPA Best Practices, Pitfalls and things to avoid’ session presented by EY with over 30 people in attendance across all LABs
The topics discussed were:
RPA Best Practices, Pitfalls and things to avoid
Design considerations
Reuse and efficiencies
Approach and Perspective for Development
Testing: what to watch out for
Maintenance: planning for sustainability
A copy of the "EY RBC Best Practices and Pitfalls“ deck and EY Blue Prism Best Practices document can be found on our Connect site at
NGO Technology Practice Centre

## Slide 29: Next Generation Optimization (NGO) - Technology Practice Centre j) GPO Exemption for Ctrl-Alt-Del/Login Message
Worked with the ADPD and Windows 7 team to streamline the process
Each LOB will still need to create Archer Finding
Process removes requirement to go to CAB and under take PIV tasks after GPO implemented
Will still need to open ticket with Win 7 team and provide Archer Finding

## Slide 30
Next Generation Optimization - Technology Practice Centre
j) Targets for GPO Updates
LOB | App Code | App | Contact | Domain | Archer Finding | Archer Expiry Date | GPO | GPO Applied Dev/SAI | Dev SAI Complete | Target Date for CAB | Prod Complete
I&TS | VJ20 | Blue Prism | Alan Kirkpatrick | Maple | FND-7416 | 2018/03/03 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 9-May-17 | ü
WM | TD60 | Blue Prism | Anthony Bissessar | Maple | FND-8100 | 2018/08/14 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 15-Aug-17 | ü
WM | TD60 | Blue Prism | Anthony Bissessar | Pine | FND-8100 | 2018/08/14 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 27-Jun-17 | ü
WM | TD60 | Blue Prism | Anthony Bissessar | Palm | FND-8100 | 2018/08/14 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 14-Sep-17 | ü
WM | TD60 | Blue Prism | Anthony Bissessar | Oak | FND-8100 | 2018/08/14 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 15-Aug-17 | ü
Capital Markets – IT Finance | UE10 | Blue Prism | Ammar Khan | Maple | FND-7499 | 2018/04/03 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 13-Apr-17 | ü
Capital Markets – IT Finance | UE10 | Blue Prism | Ammar Khan | Oak | FND-7499 | 2018/04/03 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 12-Apr-18 | ü
P&CB | R960 | Pega | Robert Fleming Walter Wu | Maple | FND-8374 | 2018/06/05 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 6-Jun-17 | ü
P&CB | YL20 | Pega | Robert Fleming Walter Wu | Maple | FND-10340 | 2017/12/05 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 9-Jan-18 | ü
Capital Markets – Operations | BLI0 | Blue Prism | John Kim Yixian Cao | Oak | FND-8897 | 2018/08/10 | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | 27-Jun-17 | ü
NGO Tech Center | TG10 | Blue Prism | Rob Hough | SAIMaple | NA | NA | Ctrl+Alt+Del - TSS Exemption Security Notification - TSS Exemption | ü | ü | NA | NA

## Slide 31: Next Generation Optimization (NGO) – Technology Practice Center k) Pega Training
  Pega has provided the following training options. The free self-study are available now through June 30, 2019 and can be accessed by setting up an account using your RBC email and accessing the following link: https://academy.pega.com/search?f[0]=product_area%3ARobotics%20%26%20Intelligence
  1. Pega Robotic Automation Architect Essentials (Self-Study)
  2. Pega Robotic Automation - Learning Modules (Self-Study)
  HTML Table Designer and for Loops (30 mins)
  Integrating Pega 7 and RDA (30 mins)
  Importing Custom DLL Files (30 mins)
  Using PDF Connectors (30 mins)
  Static and Browse Methods (45 mins)
  Switches, Wait and Assisted Sign-On (30 mins)
  Using the Script Component (30 mins)
  Implementing the Chrome Browser (30 mins)
  Implementing Text Adapters (30 mins)
  Integrating Web Services (30 mins)
  3. Pega Robotic Automation -Business Analysis (Self-Study)
  • The Objectives of an Automation Business Analyst (1 Hour)
  • Visualizing Automations with an Agile Mindset (3 Hours)

## Slide 32: Next Generation Optimization (NGO) – Technology Practice Center l) Unattended RPA by Lab - Current state as of Feb 1, 2018
 | Labs Item | WM (BP) | CM Finance (BP) | EOP (BP) | I&TS (BP) | CM Operations (BP) | P&CB (Pega RPA)
1 | Install & Configure Blue Prism Login Agent | Install – Yes (SAI, Prod) Configure – Yes (SAI, Prod) | Install – Yes Configure – Yes (SAI) | Install - Yes Configure – Yes (SAI) | Both Not Started | Install – Yes (SAI) Configure – Yes (SAI) | N/A
2 | Utilizing Run As feature | Testing in progress | Being used in all cases where application accepts it | Being used in all cases where application accepts it | Yes, where viable | No | No
3 | Utilizing Credential Manager | Yes | Yes | Yes | Yes | Yes | Using Pega Robotics Credential Manager
4 | Interactive Service ID (Requires security exemption to make interactive) | No | Yes (SAI) | Yes (SAI) | Yes for login on VDI | Yes | No
5 | Generic User ID | No | Yes | Yes | Yes | No | Yes
6 | Application specific ID | Yes where required | Yes where required | Yes where required | Yes where required | Yes where required | Yes where required
7 | Employee ID Virtual Workforce ID | No Yes | No Yes | No Yes | No Yes | No Yes | No Yes

## Slide 33: Next Generation Optimization (NGO) – Technology Practice Center m) RPA/RDA Technology Lessons Learned and Best Practices
The is the RPA/ Technology Lessons Learned and Best Practices.
Available on the NGO Technology Practice Centre Sharepoint site

## Slide 34
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Open Issues
Issue # | Issue Title | Issue Description | Owner | Date Opened | Status | Current Action Steps / Resolutions
NGOPC-I-18021 | GRM GPO Exemption | GRM GPO Exemptions are delaying implementation to production. Tickets are not being actioned by GTI. Team submitted tickets IM02685267 and IM02687150 on May 17th. GTI asked for additional actions to be taken and looped in WIN7 team. | Rob Hough Margaret Lee | 25-May-18 | In Progress | 29-May-18: Margaret clarified for Ballani where the process was not followed and provided wording for the SM9 ticket 28-May-18: Rob provided process documentation and requested that GRM open an SM9 ticket as per the documentation 25-May-18: Info Sec looped Rob in for awareness; Win7 team did not proceed with request as process was not followed
NGOPC-I-18023 | WM US Access issues to GitHub | Some members of the WM team, specifically the Minneapolis team have problem accessing GitHub | Guss Zeidan | 31-May-18 | In Progress | 01-Jun-18: Confirmed that the member having the login issue (Laurel Khong) is part of the proper AD Group to access GitHub. Laurel is part of "ACCOUNTS" domain. Discussed with GitHub team (Richard Braken) and he mentioned that members of the "ACCOUNTS" domain have syncing issues with GitHub. They need to raise a ticket via the GitHub Connect site to have it resolved. Instructions have been provided to Laurel copying Penka Bocheva. Also, informed Penka to check with other members under the same domain to raise a ticket if they have access issues.
NGOPC-I-18028 | WM VMs require memory upgrades | Nutanix VMs RSD4943, D6D4943T, 3V3SB43W, QSD4943F received memory errors and require memory upgrades | Analou Monzon Aswini Kumari | 2-May-18 | Open | 6/1/18 - Testing resumes 5/31/18 - 3 assets were upgraded to 12 GIG 5/30/18 – Out of memory error received @ 2:54pm. The out of memory errors are occurring less frequently as memory is upgraded so I think we are on the right track. 5/16/18 - Assets D6D4943T and QSD4943F were upgraded to 4 CPU & 8 GIG. 5/10/2018 - Assets QSD4943F & 3V3SB43W failed with a memory error after memory was increased to 6 gig 5/9/2018 - Upgraded to 6gb, out of memory error on 05/09/2018 on QSD4943F @ 11:39am 5/7/2018 - Testing underway • May 7 - Asset QSD4943F failed with a memory error (memory now requested to be increased) 5/2/2018 - Started today at 8.15am EST - • May 2 - Asset Q8D4943B failed with a memory error (asset was inadvertently deleted)
NGOPC-I-18032 | WM Nutanix VM MAPI Issue | WM Nutanix VMs G8D49432, VCD4943N, SSD4943H, encountered a MAPI Issue | Scott Masson | 14-May-18 | Open | 8-Jun-18 - Coding changes required 1-Jun-18 - meeting between Scott and Jyothi to investigate 5/30/18 – MAPI issue still persists after deleting and reading the email profile. Investigation is underway. 5/16/18 - asset was upgraded to 4 CPU / 8 GIG. 5-14/18 - pending MAPI issue resolution before testing of VM starts.
NGOPC-I-18034 | WM Nutanix VM - Cannot configure VM | WM Nutanix VM 3T4SB43X, No longer able to configure Blue Prism and throws an error | Aswini Kumari | 16-May-18 | Open | 8-Jun-18: pending copy of Mapi files by SBC Support 1-Jun-18: Reimage complete team still cannot logon. 5/31/18 - Reimage is complete. 5/23/18 - VM needs to be re-imaged. Testing to follow. 5/16/18 - No longer able to configure Blue Prism and throws an error

## Slide 35
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Open Issues
Issue # | Issue Title | Issue Description | Owner | Date Opened | Status | Current Action Steps / Resolutions
NGOPC-I-18035 | WM UK - can't find local drives | WM UK - VM 6RD4943S some of the processes are failing from not finding local drives which are there. | Aswini Kumari | 22-May-18 | Open | 1-Jun-18: Intermittent errors still exist, continuing to monitor. 5/25/18 - testing resumed. 5/22/18 - issue with local drives resolved, testing to commence. 5/16/18 - Automate.exe crash issue encountered and was resolved; now some of the processes are failing from not finding local drives which are there. Investigation underway.
NGOPC-I-18036 | UK WM Nutanix VMs unstable | WM VM 6RD4943S ERROR: System Unavailable Exception : No Save option / File Name ERROR: File Not Found : File: H:\Operational Engineering\BPR - RPA\RPA - Process Inventory\WMOps_BI_ONLS OSS CT All Clients linked to an interest party _NGO588\UAT Environment Variables.xlsx does not exist or is not a file Reboot VDI not working. 3W3SB3Y is far more stable but has had the below error today. ERROR: File Not Found : File: H:\Operational Engineering\BPR - RPA\RPA - Process Inventory\WMOps_BI_ONLS OSS CT All Clients linked to an interest party _NGO588\UAT Environment Variables.xlsx does not exist or is not a file |  | 24-May-18 | Open | 5-Jun-18 - both of these assets were upgraded to 12 gig, which preliminary results seem to have fixed the issues. 1-Jun-18: Intermittent errors still exist. 31-May-18: meeting with Laura, we tested the process from studio, manual drag and drop and scheduler and the process ran successfully without any kind of exceptions on 6RD4943S. As the File Not Found Exception is not consistent and frequent, we suggested to continue testing to see how often the exception occurs to investigate further. Reboot VDI is working fine. 24-May-18: Webex held, will continue to monitor.
NGOPC-I-18037 | WM - Nutanix RunTime variations | Nutanix VM RSD4943G - Process Run Time Variations between Citrix VDI and Nutanix VM. there’s a huge difference for the same process on Citrix and Nutanix. (While Citrix is taking 8 sec ,Nutanix is taking 1 min 17 sec.) | Rob Hough | 30-May-18 | Open | 1-Jun-18 - with Rob Hough and GTI to setup a session to investigate 31-May-18 - Engaging GTI to assist with investigation.
NGOPC-I-18038 | Nutanix VMs Builds | The Nutanix auotmated build process is not yet complete, delaying the time to market of the Nutanix VMs to the teams | Chris Gilbert | 15-May-18 | Open | 15-May: Escalated to GTI for resolution, Resource constraints and time zones differences impact ability to resolve.
NGOPC-I-18039 | Nutanix VMs not accessible | Some Nutanix VMs are not accessible, unable to ping or rdp, and accessing VM via the console cannot undertake a guest reboot or powerdown, solution is to power off the VM impacting P&CB and WM | Rob Hough | 23-May-18 | Open | 6/4/18 - Machines were robooted for interim solution will have GTI investigate for final solution. 6/1/18 - Team has opened Incidents - # IM02720764 to have machines rebooted. Impacts the following VMs 5C57943M P&CB, 6C57943N P&CB, 7C57943P P&CB, 8C57943Q P&CB, 9C57943R P&CB, BC57943S P&CB IM ticket May 23: #IM02714085: for VMs 7C57943P and 8C57943Q.

## Slide 36
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Open Issues
Issue # | Issue Title | Issue Description | Owner | Date Opened | Status | Current Action Steps / Resolutions
NGOPC-I-18039 | Nutanix VMs not accessible | Some Nutanix VMs are not accessible, unable to ping or rdp, and accessing VM via the console cannot undertake a guest reboot or powerdown, solution is to power off the VM impacting P&CB and WM | Rob Hough | 23-May-18 | Open | 6/4/18 - Machines were robooted for interim solution will have GTI investigate for final solution. 6/1/18 - Team has opened Incidents - # IM02720764 to have machines rebooted. Impacts the following VMs 5C57943M P&CB, 6C57943N P&CB, 7C57943P P&CB, 8C57943Q P&CB, 9C57943R P&CB, BC57943S P&CB IM ticket May 23: #IM02714085: for VMs 7C57943P and 8C57943Q.
NGOPC-I-18040 | Font Smooth Setting Disabled | CM DM communicated they are unable to disable Font Smoothing thus impacting their ability to run the Process Automation on a Production VDI as the automation uses Surface Automation. | Rob Hough | 4-Jun-18 | Open | 05-Jun-18: Deepak confirmed workaround was successful on their machine; will test VDI 04-Jun-18: Rob provided instructions to manually update the registry to Deepak; Margaret provided to Bill Sandison.
NGOPC-I-18041 | Add VDI/VM to Group Request Not Available | John Kim reported that the "Add Non-Personal ID to Group" request in myMarketPlace is missing. Therefore, all NGO labs are not able to turn off the Logon Messages for new machines. | Margaret Lee | 5-Jun-18 | Open | 06-Jun-18: Rob provided workaround - open SM9 ticket and assign to ESAM_Technical 06-Jun-18: Margaret tesed alternate path and it failed; opened another ticket with GTI 05-Jun-18: Margaret opened ticket with GTI; GTI provided an alternate to get to the form

## Slide 37
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Closed Issues

## Slide 38
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Closed Issues

## Slide 39
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Closed Issues (cont’d)

## Slide 40
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Closed Issues (cont’d)

## Slide 41
Next Generation Optimization - Technology Practice Centre
n) FY 2018 Closed Issues (cont’d)

## Slide 42
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues

## Slide 43
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 44
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 45
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 46
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 47
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 48
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 49
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 50
Next Generation Optimization - Technology Practice Centre
n) FY 2017 Top Closed Issues Cont’d

## Slide 51
Next Generation Optimization - Technology Practice Centre
o) Interim Solutions

## Slide 52
Next Generation Optimization - Technology Practice Centre
o) Interim Solutions Cont’d

## Slide 53
Next Generation Optimization (NGO) – Technology Practice Center p) Exchange Web Services
Purpose:
Communicates directly with the RBC mail server – no Outlook profiles required
Get, Move, and Send Mail have been developed and fully tested
Contains additional features not captured by MAPIEx
Requires minimal code changes to existing processes
What is Exchange Web Services
Exchange Web Services (EWS) is a way of interacting with RBC’s mail server in a more direct way than what is currently available with MAPIEx. An Outlook profile is not required in order to use this object. Instead, the object will authenticate to the mailbox directly by using the username, password, and domain that you supply to it. The object has been built to match the currently used MAPIEx actions one-to-one.
IMPORTANT
Ensure that you give your LOBs contractor ID access to the generic mailboxes you will be using in production. At this point, the EWS object requires authentication with a user ID, not a generic ID.
External document is provided and attached here: Exchange Web Services

## Slide 54
Next Generation Optimization (NGO) – Technology Practice Center q) RPA/RDA Developer Mandate
Two Developer mandates were defined and approved by HR and are now available for use:
  Intermediate Robotic Process Automation Developer
  Sr. Robotic Process Automation Developer Mandates
The mandates can be found here: NGO Technology Developer Mandates

## Slide 55: Next Generation Optimization (NGO) – Technology Practice Center r) Blue Prism Retrospective Key Learnings
Solution Design is a key step to ensure process automation is designed for optimal performance, reuse, scalability and maintainability. Information can be found in
  Blue Prism - Solution Design Overview
A single business process does not need to be developed as one process automation. Solution Design will determine the number of process automations.
Blue Prism provides documents to assist with code reviews, best practices, etc.
  Object Design Guide - Outlines the most efficient and scalable methods to designing your Blue Prism object layer
  Blue Prism Development Best Practices - Describes the basic best practice that should be adopted during process and object development
  Peer Review Checklist V2.1 - Allows for reviews to be carried out on a Blue Prism Package or to keep a tracking record of how the Business Objects and Processes have been developed in a review.
The use of standard process automation template for development provides consistency, speed of development and repeatable process

## Slide 56: Next Generation Optimization (NGO) – Technology Practice Center s) VMs and VDIs – Current and Forecast as of February 2018
VM Estimates | Current Inventory - 2018 March |  |  | 20178 Q2 |  | 2018 Q3 |  | 2018 Q4 |  | 2018 Total |  | 2019 |  | 
 | DEV | SAI | PROD | DEV/SAI | PROD | DEV/SAI | PROD | DEV/SAI | PROD | DEV/SAI | PROD | DEV | SAI | PROD
CM Data Mngmnt |  |  |  |  |  |  |  |  |  | 0 | 0 |  |  | 
CM Finance | 16 | 8 | 37 | 0 | 18 | 0 | 0 | 0 | 0 | 0 | 18 |  | 0 | 10
CM Ops | 14 | 8 | 6 | 15 | 6 | 3 | 2 | 1 | 2 | 19 | 10 | 5 | 5 | 5
DICE |  |  |  |  |  |  |  |  |  | 0 | 0 |  |  | 
EOP | 34 | 16 | 75 | 10 | 20 | 0 | 20 | 0 | 0 | 10 | 40 |  |  | 
GRM |  |  |  |  |  |  |  |  |  | 0 | 0 |  |  | 
I&TS | 47 | 46 | 31 | 18 | 6 | 18 | 6 | 18 | 6 | 54 | 18 |  | 30 | 75
P&CB |  | 106 | 24 |  |  |  |  |  |  | 0 | 0 |  |  | 
WM |  | 2 | 183 | 26 | 280 | 26 | 280 | 28 | 320 | 80 | 880 |  | 160 | 146
Totals | 111 | 184 | 356 | 43 | 50 | 47 | 308 | 47 | 8 | 163 | 966 |  | 195 | 236
VMs and VDIs – Current and Forecast as of February 2018

## Slide 57
LOB | Contact | Environment | Profile | Sub Profile | Proposed Size (to be Assessed by GTI)
CM OPS | John Y Kim | DevOak | RBC Capital Markets | NA | 12 GB Mem / 2 VCPU
CM OPS | John Y Kim | SAIOak | RBC Capital Markets | NA | 16 GB Mem / 4 VCPU
CM OPS | John Y Kim | Oak | RBC Capital Markets | NA | 16 GB Mem / 4 VCPU
WM | Anthony Bissessar | Maple | RBC Investments | HO | 16 GB Mem / 4 VCPU
WM | Anthony Bissessar | Pine | HO | NA | 16 GB Mem / 4 VCPU
WM | Anthony Bissessar | Palm | Wealth Management | Corporate | 16 GB Mem / 4 VCPU
I&TS | Alan KirkPatrick | DEVMaple | HO | NA | 12 GB Mem / 2 VCPU
I&TS | Alan KirkPatrick | SAIMaple | HO | NA | 16 GB Mem / 4 VCPU
I&TS | Alan KirkPatrick | Maple | HO | NA | 16 GB Mem / 4 VCPU
EOP | Megan Parker | DEVMaple | HO | NA | 12 GB Mem / 2 VCPU
EOP | Megan Parker | SAIMaple | HO | NA | 16 GB Mem / 4 VCPU
EOP | Megan Parker | Maple | HO | NA | 16 GB Mem / 4 VCPU
NGO TPC | Rob Hough | SAIMaple | HO | NA | 16 GB Mem / 4 VCPU
NGO TPC | Rob Hough | SAIMaple | HO | NA | 16 GB Mem / 4 VCPU
Finance | Chi Chu | DEVMaple | HO | NA | 12 GB Mem / 2 VCPU
Finance | Chi Chu | SAIMaple | HO | NA | 16 GB Mem / 4 VCPU
Finance | Chi Chu | Maple | HO | NA | 16 GB Mem / 4 VCPU
Next Generation Optimization (NGO) - Technology Practice Centre
s) Nutanix Update - Nutanix VM Build for Feb 15

## Slide 58
Next Generation Optimization (NGO) – Technology Practice Center t) Change Management Items
 | Name | Impact | Act Testing Dates | Implementation Date
1 | Titus – Data Classification For more information please see: Data Classification Connect page | All | complete | Commenced on Nov 6, 2017
2 | Office 2013 For more information please see: Office 2013 | All | complete | Delayed to March 2018 (no impact to Office 2013 currently in production)
3 | SharePoint 2013 For more information please see: Sharepoint-2013-upgrade | All | complete | rbcwss.fg.rbc.com – complete rbcportal.fg.rbc.com – complete spcollab.fg.rbc.com – complete
4 | Windows 10 | All |  | TBC
5 | Endpoint Threat Management (v25.12.1) | All | complete | DEV rollout begins Mon, Jan 22nd at 10:00AM ET Issues to be reported to the SMDS_PRE_PRODUCTION group via HPSM ticket
6 | Microsoft .NET Framework 4.7 | Branch, Head Office, RBC IS, RBC 3CAP, RBC Capital Markets, RBC Insurance, RBC Investments, US Wealth Management and Servers 2008 R2 and above. | complete | 
7 | Microsoft security patch (S154) | All |  | Will be applied by February 5, 2018

## Slide 59
 | Name | Impact | Act Testing Dates | Implementation Date
8 | XenApp Platform Upgrade Upgrading the XenApp Servers to Windows Server 2016 which provides a Windows 10-like desktop | If using Surface Automation, Process Automations must be tested |  | TBD – GTI to confirm
9 | Microsoft security patch (S155) This Microsoft security patch (S155) will be applied by March 12, 2018 to all RBC target profiles to ensure the ongoing safety and soundness of the RBC environment. If you have a server impacted by this patch, you are asked to ensure compliance by March 12, 2018 | All |  | March 12, 2018
10 | PhishMe (3.1.4.0) PhishMe Reporter is an Outlook add-in on the ribbon bar that provides a single-click method for users to report suspicious emails to an internal customer mailbox that is typically managed by RBC's Security Team. These reported emails aid in identifying simulated phishing and other suspicious emails. | Outlook Users | March 5, 2018 – Mar 23 2018 | March 5, 2018
11 | RKP1-Nessus Agent (x64) (6.11.1.20101) (Rev 3.0) This application will assist in reducing operational risks by adding the capabilities to identify and assess vulnerabilities on RBC endpoints (desktops/laptops). | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | Not provided | March 14, 2018 - March 26, 2018
Next Generation Optimization (NGO) – Technology Practice Center t) Change Management Items (cont’d)

## Slide 60
 | Name | Impact | Act Testing Dates | Implementation Dates
12 | RKP2-Nessus Agent - Link (x64) (6.11.1.20101) This application will complement the RKP1 deployment and will assist in reducing operational risks by adding the capabilities to identify and assess vulnerabilities on RBC endpoints (desktops/laptops) | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | Not provided | March 14, 2018 - March 26, 2018
13 | 5G10-RETAIL BANKING INVESTMENT SYSTEMS (v2.33.0) RBIS Desktop based application is in the process of migrating to a web application in 3 Phases. This release is to support upcoming RBIS web migration. | Branch, Branch CSR, Branch Terminal Server, Service Delivery -3CAP, Royal Direct – Agent | Not provided | March 14, 2018 - March 28, 2018
14 | UGT1-Jive for Outlook (v30.7.54) R2.0 The RBC Connect (Jive) for Outlook plugin provides connectivity between RBC Connect (Jive) and Microsoft Outlook. This allows users to read/write content in RBC Connect from Outlook. | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | March 28, 2018 - April 30, 2018 | 
15 | UGT2-RBC Connect (Jive) for Office (v30.7.54) The RBC Connect (Jive) for Office plugin provides connectivity between RBC Connect (Jive) and Microsoft Office. This allows users to read/write content in RBC Connect from all Office applications. | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | March 6, 2018 - April 30, 2018 | 
Next Generation Optimization (NGO) – Technology Practice Center t) Change Management Items (cont’d)

## Slide 61
 | Name | Impact | Act Testing Dates | Implementation Dates
16 | P7H1-Report Phishing v3.1.4 R2.0 Report Phishing empowers users to proactively participate in an organization’s security program. By simplifying the process for users to report suspicious email, PhishMe Reporter makes it easy for organizations to manage any suspicious email they receive. | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | April 11, 2018 - April 30, 2018 | 
17 | SVR3-Tanium Client (v7.2.314.2962) Tanium is an endpoint management system that provides security and other endpoint management capabilities. This release will install or update the Tanium client agent to version v.7.2.314.2962. This release will ensure that RBC is using the latest version | Branch, Branch Mobile, Head Office, Advice Center, RBC Insurance, RBC Investments, Capital Markets, US Wealth Management |  | May 14, 2018 -May 31, 2018
18 | DX19-IBM Personal Communications (v6.0.18) R3.0 IBM Personal Communications is a host communication and terminal emulation package for Microsoft Windows. It provides a platform for traditional access to data and applications on different host systems. | Branch, Branch Mobile, DSS (3CAP), Head Office, RBC Investments, RBC Insurance, Capital Markets, US Wealth Management | June 6, 2018 - June 24, 2018 | 
Next Generation Optimization (NGO) – Technology Practice Center t) Change Management Items (cont’d)
Starting in April, all bulletin communications will be sent from “Software Management & Delivery Services – Patching” via a subscription based system. In order to continue receiving Patching Bulletin communications, please follow this link and subscribe to ‘Security Patching and Compliance’.
Note: this list does not contain all enterprise application changes. For more information please refer to the Connect site:
https://connect.fg.rbc.com/groups/software-management-delivery-services and contact your application owners directly.